# –Sprint 0: Bug Fixes & Code Alignment

Version: 2.0
Date: December 28, 2025
Purpose: Stabilization sprint focused on systemic bugs and refactor drivers before feature delivery
Developed by: Technical Product Owner

## Executive Summary

Sprint 0 is a stabilization sprint to unblock Creator Activation and protect the platform from security, data integrity, and performance failures before new feature delivery.

- Primary outcomes: enforce backend security controls, standardize Firestore schema/indexing, add runtime write validation, fix list/place write-path integrity issues, and harden import + migration workflows.

- Scope: 18 in-scope bugs grouped into 10 Jira tasks (Core + Phase 1 prioritized).

- Estimate: 40 SP total (Fullstack: 32 SP, Mobile: 8 SP). Using 1 SP ≈ 1 dev-hour, this is ~5 dev-days.

- Impact: prevents data loss (U-30), resolves list/place corruption (U-15/U-26/U-24), stabilizes onboarding (U-21), fixes import reliability (U-22/U-23/U-35), and reduces query costs + latency (2/11/U-29).

- Note: No new features or enhancements are included; all Sprint 0 work focuses on bug fixes, critical refactors, and stabilization.

## 📋 Jira Task List (Sprint 0)

Tasks are grouped by logical work unit. Multiple bugs may be resolved by a single task when they share the same root cause or code touchpoints.

### Task Groupings

| Task ID | Task Name | Linked Bugs | SP | Owner | Priority | Justification / Impact |
| --- | --- | --- | --- | --- | --- | --- |
| S0-01 | Firebase Security Rules Refactor | 1, 14 | 8 | Fullstack | 🔴 P0 | Bugs Resolved: Unauthorized data access, no rate limiting, abuse vectors. Features Unlocked: Safe multi-user operations for Lists (LI-05/06/07), Places (PL-11/12), and DM (NO-08/13). PRD Impact: Foundation for PV-01–PV-12 (Privacy controls), PR-10/11 (Follow/Message buttons). Business Impact: Prevents data breaches; eliminates cost spikes from abuse; required for App Store compliance. |
| S0-02 | Firestore Schema Standardization | 8, 13 | 5 | Fullstack | 🔴 P0 | Bugs Resolved: Schema drift causing missing places, broken near-me queries, inconsistent timestamps. Features Unlocked: HP-03/04/05 (Homepage carousels), SL-03/08 (Location filters), SP-03/10 (Place search by location). PRD Impact: Prerequisite for Phase 2 Discovery (search + location-based recommendations). Business Impact: Reduces query failures; enables geospatial features; cuts debugging time from schema inconsistencies. |
| S0-03 | Data Validation Layer (Zod) | 3 | 5 | Fullstack | 🔴 P0 | Bugs Resolved: Malformed coordinates, missing required fields, mixed timestamp formats causing silent failures. Features Unlocked: Reliable LI-08/09/10/11 (List CRUD), IM-02–08 (Import flows), PL-02/06 (Place details). PRD Impact: Supports data integrity for all Phase 1 Creator Activation features. Business Impact: Prevents downstream crashes; reduces support tickets from corrupted data; enables confident schema evolution. |
| S0-04 | Query Optimization & Pagination | 2, 11, U-29 | 8 | Fullstack | 🔴 P0 | Bugs Resolved: App slowness, high Firestore costs, search timeouts on large datasets. Features Unlocked: HP-07/08 (Pull-to-refresh, infinite scroll), SL-01–08 (List search), SP-01–11 (Place search), HP-10 (For You algorithm). PRD Impact: Required for Phase 2 Consumer Discovery at scale; directly enables performant Home/Search surfaces. Business Impact: Cuts Firebase bill by ~60%; improves app responsiveness (target <2s load); supports 10x user growth without re-architecture. |
| S0-05 | List/Place Write Path Refactor | U-15, U-26, U-24 | 5 | Mobile | 🔴 P0 | Bugs Resolved: Disappearing places, inability to add places to existing lists, crashes on list name edits. Features Unlocked: LI-08 (Create List), LI-09 (Add Place via Search), LI-11 (Edit List), LI-12 (Remove Place), LI-16 (Places Tab). PRD Impact: Core Phase 1 Creator Activation journey—creators cannot build quality lists without this fix. Business Impact: Eliminates #1 user-reported data loss issue; directly impacts creator retention and list quality. |
| S0-06 | Import Pipeline Hardening | U-22, U-23, U-35 | 3 | Fullstack | 🟠 P1 | Bugs Resolved: Google Maps URL parsing failures, missing items in imports, only first link processed from multi-link pastes. Features Unlocked: IM-02 (Google Maps Import), IM-07 (Save to Existing List), IM-08 (Create New List from Import), IM-11 (Text/Notes Import). PRD Impact: Import is the primary creator onboarding path—broken imports block creator activation. Business Impact: Increases import success rate from ~70% to >95%; reduces manual data entry friction; improves creator NPS. |
| S0-07 | Data Migration & Recovery | U-30 | 3 | Fullstack | 🔴 P0 | Bugs Resolved: Lists/places deleted or hidden after migration scripts run; mixed ID schemes causing data invisibility. Features Unlocked: Safe execution of future migrations; data recovery procedures. PRD Impact: Protects all existing user data—prerequisite for any production deployment. Business Impact: Prevents catastrophic data loss incidents; restores user trust; establishes migration safety protocols for ongoing development. |
| S0-08 | Auth Flow Stabilization | U-21 | 1 | Mobile | 🟠 P1 | Bugs Resolved: App crash/freeze after signup on iPhone due to blocking push token registration. Features Unlocked: ON-01 (Email Sign-up), ON-08 (Progressive Profiling), NO-09–13 (Push Notifications). PRD Impact: Broken signup funnel blocks all new user activation—critical for Phase 1 Creator Activation. Business Impact: Fixes complete signup drop-off on iOS; directly impacts new user conversion rate. |
| S0-09 | Coordinate Validation | U-10 | 1 | Mobile | 🟡 P2 | Bugs Resolved: Incorrect distance calculations, wrong map regions, invalid 0,0 coordinates polluting data. Features Unlocked: PL-03 (Map Pin), LI-17 (List Map Tab), SP-10 (Sort by Distance), HP-03 (Place For You). PRD Impact: Enables accurate location-based features for Phase 2 Discovery. Business Impact: Improves map UX reliability; prevents user confusion from wrong distance/location displays. |
| S0-10 | API Key Security | 9 | 1 | Mobile | 🟠 P1 | Bugs Resolved: Google API keys exposed in repo; no key restrictions configured. Features Unlocked: Safe production deployment; enables CI/CD with secrets management. PRD Impact: Required for any public release—security baseline for all phases. Business Impact: Prevents API key abuse/cost spikes; meets security audit requirements; enables safe open-source contribution model. |

### Task Details

#### S0-01: Firebase Security Rules Refactor (8 SP)

Linked Bugs: 1 (Security Rules), 14 (Rate Limiting)
Scope:
- [ ] Audit and rewrite firestore.rules (ownership checks, field-level diffs)
- [ ] Audit and rewrite storage.rules
- [ ] Remove dev-only allowances and mock user patterns
- [ ] Add App Check enforcement
- [ ] Add per-user quotas for import_requests
- [ ] Test with Firebase Emulator

Files: firestore.rules, storage.rules, firebase.json
Note: This refactor aligns with system security requirements (enforcing owner-only writes and visibility controls) and lays the groundwork for privacy features (URS FR-PRIVACY-002)[1].

#### S0-02: Firestore Schema Standardization (5 SP)

Linked Bugs: 8 (No Schema), 13 (No Indexes)
Scope:
- [ ] Document canonical schema for users, lists, places, import_requests
- [ ] Resolve locations[] vs locationIds[] hybrid pattern
- [ ] Standardize timestamp strategy (Firestore serverTimestamp vs ISO strings)
- [ ] Deploy composite indexes via Firebase CLI
- [ ] Update TypeScript interfaces to match

Files: src/types/index.ts, firestore.indexes.json, Web & Backend/shared/schema.ts
Note: Resolving the locations[] vs locationIds[] schema drift completes the migration to centralized place references as described in the SDD[1], ensuring consistency in place data.

#### S0-03: Data Validation Layer (5 SP)

Linked Bugs: 3 (No Validation)
Scope:
- [ ] Enforce Zod schemas at service boundaries (mobile + backend)
- [ ] Add validation to createList, updateList, upsertPlace, requestImport
- [ ] Reject malformed coordinates, missing required fields
- [ ] Add Firestore rules validation for required fields/types

Files: src/services/firestoreService.ts, src/services/placesService.ts, src/services/importService.ts, Web & Backend/server/firebase-service.ts, Web & Backend/shared/schema.ts

#### S0-04: Query Optimization & Pagination (8 SP)

Linked Bugs: 2 (High API Costs), 11 (Search Performance), U-29 (App Slow)
Scope:
- [ ] Add cursor-based pagination to getAllLists, searchLists, searchPlaces
- [ ] Replace client-side "scan & filter" with server-side indexed queries
- [ ] Batch place fetches using chunked where('__name__','in',...) (max 10)
- [ ] Add React Query/SWR caching layer
- [ ] Add query limits to all collection reads

Files: src/services/firestoreService.ts, src/services/placesService.ts, src/screens/SearchScreen.tsx, src/screens/HomeScreenNew.tsx

#### S0-05: List/Place Write Path Refactor (5 SP)

Linked Bugs: U-15 (Disappearing Places), U-26 (Cannot Add Places), U-24 (Edit Crash)
Scope:
- [ ] Make locationIds updates incremental (append, not rebuild)
- [ ] Separate metadata updates from place updates
- [ ] Enforce list hydration before enabling add-place
- [ ] Add transactional writes for list/place operations
- [ ] Fix Redux state sync issues

Files: src/services/firestoreService.ts, src/screens/ListDetailScreen.tsx, src/components/AddPlaceModal.tsx, src/components/EditListModal.tsx, src/store/slices/listsSlice.ts

#### S0-06: Import Pipeline Hardening (3 SP)

Linked Bugs: U-22 (URL Parsing), U-23 (Missing Items), U-35 (Multi-Link)
Scope:
- [ ] Extract/clean URLs before enqueueing (client + server)
- [ ] Parse multiple URLs from pasted text
- [ ] Handle partial place failures gracefully
- [ ] Add retry logic for geocoding/enrichment failures

Files: src/components/ImportTypeModal.tsx, src/services/importService.ts, Web & Backend/server/firebase-poller.ts, Web & Backend/server/routes.ts

#### S0-07: Data Migration & Recovery (3 SP)

Linked Bugs: U-30 (Data Deleted)
Scope:
- [ ] Audit cleanup scripts for destructive operations
- [ ] Stop filtering lists due to bad images (use fallback image)
- [ ] Fix numeric ID vs Firebase UID handling
- [ ] Create data verification/recovery procedure
- [ ] Ensure backups before running migration scripts

Files: scripts/cleanInvalidPlaceIds.js, src/scripts/cleanupDuplicates.ts, src/utils/imageValidation.ts

#### S0-08: Auth Flow Stabilization (1 SP)

Linked Bugs: U-21 (Crash After Signup)
Scope:
- [ ] Make push token registration fire-and-forget (remove await)
- [ ] Add timeout for notification permission prompts
- [ ] Defer permission prompts to post-onboarding

Files: src/screens/auth/SignUpProfileScreen.tsx, src/services/pushNotificationService.ts
Note: The PRD tracker marks basic email sign-up (ON-01) as complete[2], but this bug fix addresses a critical crash on iOS that was impeding successful onboarding.

#### S0-09: Coordinate Validation (1 SP)

Linked Bugs: U-10 (Wrong Distance)
Scope:
- [ ] Add coordinate validation in upsertPlace
- [ ] Reject or repair invalid 0,0 coordinates
- [ ] Update map region calculation to handle missing coords

Files: src/services/placesService.ts, src/screens/ListDetailScreen.tsx

#### S0-10: API Key Security (1 SP)

Linked Bugs: 9 (Keys Exposed)
Scope:
- [ ] Move API keys from app.json to EAS secrets
- [ ] Add Google API key restrictions (bundle/package)
- [ ] Remove keys from scripts

Files: app.json, eas.json, scripts/*
Note: SRS security requirements call for storing API keys in secure configs (e.g., environment variables), which this task implements.

### Sprint 0 Execution Order

Week 1 (Days 1-3): Foundation
├── S0-01: Security Rules (Fullstack) ──────────────── 8 SP
├── S0-02: Schema Standardization (Fullstack) ──────── 5 SP
└── S0-10: API Key Security (Mobile) ───────────────── 1 SP
                        Subtotal: 14 SP

Week 1 (Days 4-5): Data Integrity
├── S0-03: Data Validation (Fullstack) ─────────────── 5 SP
├── S0-05: Write Path Refactor (Mobile) ────────────── 5 SP
└── S0-07: Migration & Recovery (Fullstack) ────────── 3 SP
                        Subtotal: 13 SP

Week 2 (Days 1-2): Performance & Polish
├── S0-04: Query Optimization (Fullstack) ──────────── 8 SP
├── S0-06: Import Hardening (Fullstack) ────────────── 3 SP
├── S0-08: Auth Stabilization (Mobile) ─────────────── 1 SP
└── S0-09: Coordinate Validation (Mobile) ──────────── 1 SP
                        Subtotal: 13 SP

                     TOTAL: 40 SP

### Jira Epic Structure

📁 Epic: Sprint 0 - Stabilization
├── 📋 S0-01: Firebase Security Rules Refactor [8 SP] [Fullstack]
│   ├── 🐛 Bug 1: Firebase Security Rules Not Enforced
│   └── 🐛 Bug 14: No Rate Limiting
├── 📋 S0-02: Firestore Schema Standardization [5 SP] [Fullstack]
│   ├── 🐛 Bug 8: No Defined NoSQL Schema
│   └── 🐛 Bug 13: No Firestore Indexes Defined
├── 📋 S0-03: Data Validation Layer [5 SP] [Fullstack]
│   └── 🐛 Bug 3: No Data Validation at Write Time
├── 📋 S0-04: Query Optimization & Pagination [8 SP] [Fullstack]
│   ├── 🐛 Bug 2: High API Costs
│   ├── 🐛 Bug 11: Search Performance
│   └── 🐛 U-29: Application is Very Slow
├── 📋 S0-05: List/Place Write Path Refactor [5 SP] [Mobile]
│   ├── 🐛 U-15: Disappearing Places
│   ├── 🐛 U-26: Cannot Add New Places
│   └── 🐛 U-24: App Crashes When Editing List
├── 📋 S0-06: Import Pipeline Hardening [3 SP] [Fullstack]
│   ├── 🐛 U-22: Google Map Links Not Parsing
│   ├── 🐛 U-23: Not All Items Imported
│   └── 🐛 U-35: Text Import Only First Link
├── 📋 S0-07: Data Migration & Recovery [3 SP] [Fullstack]
│   └── 🐛 U-30: All Lists/Places Deleted
├── 📋 S0-08: Auth Flow Stabilization [1 SP] [Mobile]
│   └── 🐛 U-21: App Crashes After Signup
├── 📋 S0-09: Coordinate Validation [1 SP] [Mobile]
│   └── 🐛 U-10: Location/Distance Wrong
└── 📋 S0-10: API Key Security [1 SP] [Mobile]
    └── 🐛 Bug 9: API Keys Exposed

### Owner Distribution

| Owner | Tasks | SP | % of Sprint |
| --- | --- | --- | --- |
| Fullstack | 6 | 32 | 80% |
| Mobile | 4 | 8 | 20% |
| Total | 10 | 40 | 100% |

Note: Minor UI/UX issues (e.g., keyboard overlapping input fields on iPhone) and non-critical enhancements are not included in Sprint 0 scope. These will be addressed in later sprints focused on UI polish and feature improvements.

## 📐 Effort Estimation

| SP | Hours | Complexity | Example |
| --- | --- | --- | --- |
| 1 | 1 hr | Trivial | Config change, text fix |
| 2 | 2 hrs | Simple | Single file fix, minor UI |
| 3 | 3 hrs | Small | Multi-file fix, testing |
| 5 | 5 hrs | Medium | Feature fix, debugging |
| 8 | 8 hrs (1 day) | Complex | Multiple services, refactor |
| 13 | 13 hrs (~2 days) | Large | Major system fix |
| 21 | 21 hrs (~3 days) | X-Large | Architectural fix |
| 34 | 34 hrs (~4-5 days) | Critical/Epic | System overhaul |

Definition: 1 SP = 1 hour of mid-level developer effort. Estimates assume familiarity with the existing codebase and are used for relative sizing and sprint capacity planning.

## Change Log

- v2.0 (Dec 28, 2025): Revised scope and tasks to focus exclusively on stabilization and bug fixes. Removed any implied new feature development in Sprint 0. Added notes linking tasks to SRS/SDD requirements and highlighting out-of-scope items (UI polish)[1].

- v1.9 (Dec 24, 2025): Original Sprint 0 alignment document.